## Slide 1: ALMOND GROVE PHASE II UPDATE
Town Council Meeting
December 20, 2016

## Slide 2: ALMOND GROVE PHASE II UPDATE:
  Trees
  Ramps
  Utilities Upgrades/Project Phasing

## Slide 3: AG II UPDATE
  Established Goals
  Goal Achievement
TREES

## Slide 4: AG II UPDATE
TREES
Examples of Replacements
Nuisance Tree -
Sweet Gum
In Decline
Damage to Curb/Sidewalk
Internal Rot

## Slide 5
AG II UPDATE
TREES – New and Replacement
Chinese Pistache

## Slide 6
AG II UPDATE
TREES – New and Replacement
Eastern Red Bud

## Slide 7
AG II UPDATE
TREES – New and Replacement
Maidenhair

## Slide 8
AG II UPDATE
TREES – New and Replacement
Crape Myrtle

## Slide 9
AG II UPDATE
TREES – New and Replacement
London Plane

## Slide 10: AG II UPDATE
  7 Approved Types
  Design Direction:
  “Build Flared Ramps where Room”
RAMPS
Curbed Ramps
Flared Ramps

## Slide 11
Utilities Need Work
Staging/ Schedule
  Contractor Proposed Schedule
  Town Approval Required
  2.5 – 3 Streets per year
  Fully Complete in 3 Years
AG II UPDATE
UTILITY/PROJECT STAGING

## Slide 12
Design Completion – January 2017
Council PSE Approval – February 2017
Award of Bid – April 2017
Construction Start (1st Yr) – May 2017
Const. Closeout(1st Yr) – Dec. 2017
AG II UPDATE
NEXT STEPS

## Slide 13
AG II UPDATE
QUESTIONS